Full Development Plan (From Scratch)

Overall Strategy

We’ll build in this order:

- Foundation (project setup + core tables)

- Request system (entry point)

- Quotation system

- Procurement & production

- Payment & completion

- Automation & archival

Each stage should leave you with a working mini-system.

Phase 0 — Project Foundation (Start Here)

Goal

Create the base backend + frontend with login-ready structure.

Backend (Spring Boot)

- Create Spring Boot project

  - Dependencies:

    - Spring Web

    - Spring Data JPA

    - PostgreSQL Driver

    - Lombok

    - Validation

- Setup:

  - PostgreSQL connection

  - application.yml

  - Basic package structure:

  - controller

  - service

  - repository

  - entity

  - dto

  - config

- Create base entities:

  - User

  - Role

  - Department (organization)

  - ServiceDepartment

These are needed for the request form.

MaintenOps Workflow

Frontend (React + Vite + TypeScript)

- Create project:

- npm create vite@latest

- Install:

  - React Router

  - Axios

  - Tailwind

- Create base layout:

  - Login page (UI only)

  - Dashboard layout

  - Sidebar

Phase 1 — Request Module (First Real Feature)

This is the entry point of the whole system.

From workflow:

- User selects service

- Fills request form

- Can mark urgent

- System checks duplicates

MaintenOps Workflow

Backend

Create:

Entities

- Request

APIs

- Create request

- Check duplicate request

- Get requests by user

Frontend

- Request form page

- Submit request

- Request list page

Phase 2 — Urgency Approval (Admin Feature)

From workflow:

- Admin/SA approves or rejects urgency.

MaintenOps Workflow

Backend

APIs:

- Get pending urgency requests

- Approve urgency

- Reject urgency

Frontend

- Admin dashboard

- Urgency approval screen

Phase 3 — Quotation System (Core Logic)

From workflow:

- Admin prepares quotation

- SA approves

- Requester approves or negotiates

MaintenOps Workflow

Backend

Entities:

- Quotation

- QuotationItem

- NegotiationComment

APIs:

- Create quotation

- Submit for approval

- Approve quotation (SA)

- Requester approve

- Requester request changes

Frontend

- Admin quotation form

- SA approval screen

- Requester quotation view

Phase 4 — List Generation & Amount Due

After quotation approval.

MaintenOps Workflow

Backend

Entities:

- UserMaterialChecklist

- VendorPurchaseList

- AmountDue

APIs:

- Generate lists

- SA approval for lists

Phase 5 — Procurement

Backend

Entities:

- Inventory

- ItemRateHistory

APIs:

- View vendor lists

- Mark items purchased

- Upload invoice

Phase 6 — Production

From workflow:

- Assign worker

- Start production

- Track deadlines

MaintenOps Workflow

Backend

Entities:

- ProductionRecord

- Worker

APIs:

- Start production

- Approve production start

- Mark production complete

Phase 7 — Payment & Collection

From workflow:

- Online or cash payment

- Collection record

- Completion certificate

MaintenOps Workflow

Backend

Entities:

- PaymentRecord

- CollectionRecord

APIs:

- Create payment

- Verify payment

- Mark collected

- Complete request

Phase 8 — Archival & Automation

From workflow:

- Monthly archive job

- Archived requests table

MaintenOps Workflow

Backend

- Archival scheduler

- ArchivedRequest entity

- Archive APIs

Extra Details:

Phase 1: Core Request Module (Highest Priority)

This is the entry point of the entire system. Everything depends on this.

Backend

- Request entity

- Request submission API

- Duplicate request check

- Urgency request fields

- Status management (SUBMITTED, etc.)

From the workflow:

- Request created with status SUBMITTED

- Urgency may be requested

- Duplicate check happens before creation

MaintenOps Workflow

Frontend

- Request form

- Department selection

- Urgency checkbox + reason

- Submit request

Phase 2: Urgency Approval Module

This is the first admin action in the workflow.

Backend

- API: approve urgency

- API: reject urgency

- Store approver and timestamp

Frontend

- Admin dashboard: urgency requests tab

- Approve / reject buttons

- Rejection reason form

Phase 3: Quotation Module (Core Business Logic)

This is the most important phase.

Backend

- Quotation entity

- Quotation items

- Create quotation

- Submit for SA approval

- Approve and send to requester

- Quotation approval by requester

- Negotiation (revision logic)

From workflow:

- Admin prepares quotation

- SA approves

- Requester approves or negotiates

- Max 3 revisions

MaintenOps Workflow

Frontend

- Admin quotation form

- SA approval dashboard

- Requester quotation review screen

Phase 4: List Generation & Amount Due

After quotation approval.

Backend

- Generate user material checklist

- Generate vendor purchase list

- Create amount due record

- SA approval for generated lists

From workflow:

- System splits items into godown vs purchase

- Creates amount due entry

MaintenOps Workflow

Phase 5: Procurement Module

Backend

- Vendor purchase list APIs

- Mark items purchased

- Update inventory

- Rate history tracking

Frontend

- Vendor purchase list screen

- Mark purchased form

- Invoice upload

Phase 6: Production Module

Backend

- Start production API

- Production record

- SA approval

- Production status updates

- Scheduled deadline checks

From workflow:

- Production only after materials ready

- SA approves start

- Status becomes IN_PRODUCTION

MaintenOps Workflow

Frontend

- Start production form

- Production status dashboard

Phase 7: Completion & Ready for Collection

Backend

- Mark production complete

- SA approval

- Set READY_FOR_COLLECTION

- Generate payment link

Phase 8: Payment & Collection

Backend

- Razorpay payment APIs

- Cash payment at collection

- Collection record

- Completion certificate

From workflow:

- Payment online or cash

- Status becomes COMPLETED

MaintenOps Workflow

Phase 9: Archival

Backend

- Monthly archival job

- Archived requests table

- Archive PDF generation

MaintenOps Workflow

Recommended Development Order (Realistic Implementation Plan)

Milestone 1 — Core Flow (MVP)

Do these first:

- Request submission

- Urgency approval

- Quotation creation

- SA approval

- Requester approval

- Start production (skip procurement complexity initially)

- Mark complete

- Manual payment + collection

👉 This gives you a working end-to-end system.

Milestone 2 — Operational Logic

- List generation

- Inventory handling

- Vendor purchase lists

- Production tracking

- Notifications

Milestone 3 — Finance & Automation

- Razorpay integration

- Payment verification

- Receipts

- Completion certificates

- Overdue alerts

Milestone 4 — Advanced & Cleanup

- Archival system

- Analytics dashboards

- Performance improvements

- Edge cases & validations

Immediate Next Task (Your Current Situation)

Since:

- Security is done

- You’re moving to functional modules

Your next coding step should be:

Implement Request Module

- Request entity

- Request repository

- Request service

- Create request API

- Duplicate check API

- Basic requester dashboard (frontend)